## Slide 1: Project Health Reporting Agent
Projects Assessed: 2
Green: 1
Amber: 1
Red: 0
Portfolio Health: Moderate Risk

## Slide 2: Cross-Project Trends
Overdue task accumulation observed in 2/2 projects.
Schedule variance is elevated in 1/2 projects.
Stakeholder comments indicate delivery concerns in 1/2 projects.
Critical-path delays are present in 1/2 projects.
Portfolio data quality remains sufficiently high for decision support.

## Slide 3: Emerging Portfolio Risks
Average task variance is 15 days
Stakeholder comments indicate delivery risks
Critical-path activities are overdue

## Slide 4: Projects Requiring Attention
Zycus - UniSan S2P Implementation (Amber)
Critical-path activities are overdue

## Slide 5: Executive Recommendations
Review recovery plans for projects with overdue critical-path activities.
Investigate dependency bottlenecks and critical-path blocker accumulation.
Continue monitoring overdue task growth before milestone impact occurs.
Maintain current governance practices on healthy projects.

## Slide 6: Portfolio Dashboard
Project | RAG | Confidence | Data Quality
Zycus - Titan S2P Implementation | Green | 85% | 80
Zycus - UniSan S2P Implementation | Amber | 80% | 83

## Slide 7: Methodology & Confidence
Workflow
Project Plan → Feature Engineering → Comment Analysis → Deterministic RAG Engine → Executive Reporting
Portfolio Confidence: 83%
Portfolio Data Quality: 81.5/100
RAG classification is determined algorithmically.
LLMs provide explanation only.